Pocket Golf Coach

Comprehensive Product & Development Roadmap

Swing analysis  •  score tracking  •  shot intelligence  •  personalized course strategy

Product thesis: Build a longitudinal model of the golfer, not just a one-time swing analyzer. The system should learn how the player swings, how each club performs, what situation they are facing, and how their game changes over time.

Prepared as a staged engineering plan for a mobile golf coaching application

# 1. Executive Summary

The target product is a mobile application that uses the phone camera, location data, historical shot data, and AI-assisted interpretation to function as a comprehensive pocket golf coach. The initial release should solve two problems extremely well: analyze a recorded swing and track a round. Later releases should learn the golfer’s real club performance, understand course context, recommend shots and clubs, and measure improvement over time.

Recommended development order: Swing analysis + round tracking → shot/distance tracking → golfer performance model → course awareness → personalized caddie recommendations → automatic shot/ball tracking → advanced coaching and conversational AI.

The critical architectural principle is to keep measurement separate from interpretation. Computer vision and deterministic analytics should produce measurable facts. A language model should explain those facts, personalize wording, and select coaching content — not invent measurements.

# 2. Product Vision and User Promise

The app should eventually answer four questions continuously:

How does this player swing?

How does this player actually perform with every club?

What situation is the player facing right now?

How is the player’s game changing over time?

That enables the experience to evolve from generic mechanics feedback into evidence-based personal strategy. The goal is not merely to say “your backswing is steep,” but to connect swing tendencies, club performance, course situation, and historical outcomes into a recommendation the user can understand and trust.

Long-term differentiator: The app should learn the player’s golf game. That longitudinal player model — distances, dispersion, miss patterns, swing tendencies, scoring patterns, and improvement history — is more defensible than a standalone video-analysis feature.

# 3. Product Release Strategy

| Release | Primary Goal | Core Capabilities |
| --- | --- | --- |
| Release 1 — Pocket Swing Coach | Prove the phone can deliver useful coaching | Camera recording, face-on/down-the-line setup, pose overlay, swing phases, ~5 reliable metrics, 1–3 coaching observations, swing history, manual round/par tracking. |
| Release 2 — Know My Game | Build the player-specific data layer | GPS/manual shot tracking, club distances, dispersion, miss tendencies, longitudinal stats, improvement dashboards. |
| Release 3 — Caddie Mode | Use the player model on the course | Course GPS, hole awareness, hazards, personalized club recommendations, lie/context inputs, basic strategy engine. |
| Release 4 — Comprehensive Coach | Automate and deepen coaching | Automatic shot detection, club/ball vision, high-speed impact analysis, practice planning, conversational coach, wearables, launch-monitor integrations. |

# 4. Recommended Technical Architecture

Treat the product as a pipeline of specialized engines instead of a single AI system. Each engine should expose structured data to the next layer so that failure, uncertainty, and model upgrades remain manageable.

MOBILE CLIENT ¦ +-- Camera Engine --------> Pose / Club / Ball Detection ¦ ¦ ¦ v ¦ Swing Phase Engine ¦ ¦ ¦ v ¦ Biomechanics Engine ¦ ¦ ¦ v ¦ Coaching Engine ¦ +-- Round Engine ---------> Score / Hole / Par History ¦ +-- Location Engine ------> Shot Origins / Destinations ¦ v Golfer Profile Engine ¦ +---------------+----------------+ ¦ ¦ Club Statistics Trends / Misses ¦ ¦ +---------------+----------------+ v Course Strategy Engine ¦ v Personalized Recommendation

## 4.1 Suggested technology stack

| Layer | Recommended starting point | Notes |
| --- | --- | --- |
| Mobile application | React Native + TypeScript | Share most product UI across iOS and Android while retaining the option to write native camera/CV modules. |
| Camera pipeline | React Native VisionCamera + native Swift/Kotlin extensions | Use native paths when you need frame-level control, high FPS, exposure, focus, or model inference. |
| iOS computer vision | Vision, Core ML, AVFoundation | Strong platform path for pose estimation, 3D pose experiments, and high-frame-rate capture. |
| Android computer vision | MediaPipe / ML Kit / Camera2 | Use Camera2 or equivalent native paths for device-specific high-speed capture and inference. |
| ML research/training | Python + PyTorch | Best environment for training custom golf-specific models and evaluation tooling. |
| On-device inference | Core ML + LiteRT/TFLite | Keep latency-sensitive pose and camera-quality work local where practical. |
| Backend API | Python + FastAPI | Simple integration with Python analytics and ML services. |
| Database / auth / storage | PostgreSQL via Supabase | Natural relational fit for users, clubs, rounds, shots, swings, analyses, and permissions. |
| Maps | Mapbox or Google Maps | Production map rendering and location UX. |
| Course data | OpenStreetMap for prototypes; licensed provider for production | Do not assume community data will be complete enough for all courses. |
| Analytics | PostHog or Amplitude | Instrument activation, swing completion, round completion, retention, and feature usage. |
| Monitoring | Sentry / Crashlytics | Crash reporting and production diagnostics. |
| CI/CD | GitHub Actions | Automate linting, tests, model regression checks, and release builds. |
| Design | Figma | Prototype camera positioning, scorecards, dashboards, and advanced/casual modes before implementation. |

# 5. Phase 0 — Define the Golf Measurement Specification

Before major implementation, define exactly what the system will claim to measure. Avoid beginning with “AI tells the golfer what is wrong.” Begin with an explicit list of views, detectable phases, measurable quantities, accepted confidence thresholds, and coaching rules.

## 5.1 Supported recording views

Face-on: camera roughly perpendicular to the golfer’s chest. Useful for lateral sway, head movement, hip/shoulder rotation, knee movement, stance width, ball position, and impact alignment proxies.

Down-the-line: camera behind the golfer looking toward the target. Useful for posture, spine angle, hip depth, early extension, shoulder plane, hand path, and club-path proxies.

Constraint: Do not promise arbitrary-angle analysis in the first version. Camera standardization is one of the easiest ways to increase measurement reliability.

## 5.2 Initial swing phases

Address

Takeaway

Top of backswing

Downswing

Impact

Follow-through

Finish

## 5.3 Initial biomechanics metrics

Start with a small set of metrics that can be measured consistently rather than dozens of unstable outputs. A strong first set is:

Head displacement relative to address

Hip/pelvis lateral sway

Spine angle and posture retention

Shoulder-to-hip rotational separation

Early-extension proxy based on pelvis movement toward the ball

# 6. Phase 1 — Mobile Foundation and Account Model

Build the app shell before the intelligence layer. The first milestone is a stable mobile client, user account, golfer profile, and configurable bag.

## 6.1 User-facing requirements

Onboarding and account creation

Authentication and session persistence

Golfer profile

Handedness

Experience level

Optional handicap

Preferred units

Optional home course

Club-bag configuration

Settings and privacy controls

Local persistence for offline-safe workflows

Treat every club as a first-class database record with a stable identifier. Future shots should reference club IDs rather than storing free-text names.

# 7. Phase 2 — Data Model and Backend

Design the schema early because nearly every later feature depends on historical data. The exact fields will evolve, but the entity boundaries should be stable.

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| users | Authentication owner | id, email, created_at |
| golfer_profiles | Persistent player attributes | user_id, handedness, skill_level, handicap, height_optional, preferred_units |
| clubs | Player bag and equipment | id, user_id, club_type, brand_optional, model_optional, loft_optional, active |
| swing_sessions | One captured swing | id, user_id, club_id, created_at, view_angle, environment, video_id |
| swing_analysis | Structured measurements | swing_id, confidence, tempo, body angles, movement metrics, model_version |
| coaching_observations | Interpreted findings | swing_id, issue_type, severity, confidence, explanation, drill_id |
| rounds | A played round | id, user_id, course_id, tee_id, started_at, ended_at |
| hole_results | Hole scoring | round_id, hole_number, par, strokes, putts, penalties, fairway_result, GIR |
| shots | Per-shot performance record | user_id, round_id, hole, club_id, origin, destination, distance, lie, result, confidence |
| course_holes | Course geometry metadata | course_id, hole_number, par, tee/green/hazard geometry |
| player_metrics | Derived longitudinal indicators | metric_type, value, window, sample_size, calculated_at |

Schema rule: Keep raw observations, derived measurements, and generated coaching text separate. A new model should be able to reprocess older data without corrupting historical provenance.

# 8. Phase 3 — Round, Hole, and Par Tracking

Round tracking is lower risk than the swing engine and should be developed in parallel. It creates an immediately useful feature while the computer-vision work matures.

## 8.1 Minimum scorecard

Course / manual course entry

Hole number

Par

Stroke count

Total score

Score relative to par

Persistent round history

## 8.2 Initial statistics

Par rate: percentage of completed holes scored at par or better

Birdie-or-better rate

Bogey rate

Double-bogey-or-worse rate

Average strokes relative to par

Front-nine and back-nine scoring

Later scoring metrics can add fairways hit, greens in regulation, putts, scrambling, penalties, and strokes-gained style analysis. Do not overload the first scorecard.

# 9. Phase 4 — Camera Recording and Setup Quality

The camera experience should actively help the user create analyzable footage. A poor recording should be rejected before expensive inference occurs.

## 9.1 Camera setup assistant

Full body visible

Feet and hands visible

Adequate lighting

Correct phone orientation

Correct approximate distance

Golfer centered in target region

Only one primary person in frame

Selected face-on or down-the-line view

Use an overlay silhouette or framing guide. Disable or warn on analysis when required landmarks are consistently missing or image quality is insufficient.

# 10. Phase 5 — Pose Estimation Prototype

Do not train a body-pose model from scratch at the beginning. Use a mature pose system to produce body landmarks and spend early engineering effort on golf-specific interpretation, camera setup, and validation.

per frame: left_shoulder = (x, y, z, confidence) right_shoulder = (x, y, z, confidence) left_hip = (x, y, z, confidence) right_hip = (x, y, z, confidence) left_knee = ... right_knee = ... wrists = ... ankles = ...

Persist landmark sequences, model version, view type, and confidence values. These are more useful for future re-analysis than keeping only generated text feedback.

# 11. Phase 6 — Swing Phase Detection

Segment each swing into stable phases before producing detailed mechanics feedback. A practical prototype can begin with deterministic rules over hand movement, shoulder rotation, pose velocity, and direction reversals.

| Phase | Prototype signal |
| --- | --- |
| Address | Low motion; stable hands/shoulders; club and body near static baseline. |
| Takeaway | Hands begin moving and shoulder rotation increases. |
| Top | Hand trajectory or angular velocity reaches an extremum and reverses. |
| Downswing | Hands and torso accelerate toward impact region. |
| Impact | Hands return near address-height region with high rotational velocity; club/ball detector later refines timing. |
| Follow-through | Hands/arms continue through target-side rotation. |
| Finish | Motion decelerates and posture stabilizes. |

Once sufficient labeled data exists, replace or supplement rules with a temporal classifier such as a temporal CNN, recurrent model, or transformer. Retain deterministic fallbacks and confidence checks.

# 12. Phase 7 — Biomechanics Measurement Engine

Convert landmarks into normalized measurements. Store both raw values and derived scores. Normalize spatial movement by body proportions or calibrated scene scale where appropriate so that the same thresholds are not blindly applied across body sizes.

Head displacement — Track head center relative to address over the swing and report lateral/vertical movement with confidence.

Hip sway — Track pelvis center relative to stance and camera view; distinguish backswing and downswing movement.

Spine angle — Estimate torso inclination and changes relative to address.

Rotational separation — Estimate shoulder and hip rotation and their difference at key phases.

Early extension — Track pelvis depth/forward movement through the downswing relative to address/top.

Accuracy principle: Five trustworthy measurements are more valuable than forty unstable metrics. Expand only after repeatability and coach agreement are demonstrated.

# 13. Phase 8 — Golf-Specific Club and Ball Detection

Human pose alone is insufficient for advanced swing analysis. Introduce golf-specific detection for the grip, shaft, clubhead, and ball once the body pipeline is stable.

## 13.1 New measurements enabled by club detection

Shaft angle

Swing plane proxy

Hand-to-club relationship

Approximate clubhead path

Shaft lean proxy

Release timing

Address alignment and ball position

Improved impact timing

This will likely require a custom annotated golf dataset because a thin, fast-moving club is a specialized vision target and is frequently blurred or partially occluded.

# 14. Phase 9 — Build a Labeled Golf Swing Dataset

Start collecting data as early as possible. Even before a custom model is trained, a curated dataset is essential for regression tests, coach validation, threshold design, and later model training.

example annotation Golfer skill: intermediate Handedness: right Club: 7 iron Camera: down-the-line Address: frame 0 Takeaway: frame 27 Top: frame 81 Impact: frame 112 Finish: frame 173 Observations: moderate early extension; mild lateral sway Coach notes: ...

## 14.1 Coverage targets

Different skill levels

Different body sizes and proportions

Left- and right-handed golfers

Multiple clubs

Indoor and outdoor environments

Bright sunlight and low light

Different clothing types

Different phone models and frame rates

Clean and intentionally poor camera positions

# 15. Phase 10 — Coaching Knowledge Base and Rule Engine

Golf professionals should define the coaching taxonomy, observable fault definitions, likely consequences, caveats, and drills. Developers should implement and test those definitions rather than inventing biomechanics guidance.

FAULT: EARLY_EXTENSION Observation: pelvis moves toward the ball between top and impact. Severity: minor / moderate / major Possible effects: reduced space for arms; inconsistent contact; blocks/hooks. Suggested drills: wall drill; chair drill; hip-depth drill. Evidence required: pelvis-depth metric + minimum confidence.

## 15.1 Initial rule engine

Early production logic should be structured and auditable. For example:

IF early_extension_score > threshold AND confidence >= 0.80 THEN create observation: EARLY_EXTENSION IF head_sway > threshold AND hip_sway > threshold AND confidence >= threshold THEN create observation: LATERAL_SWAY

The coaching system should prioritize the most important one or two findings. Overloading casual players with many simultaneous swing faults will reduce usability and trust.

# 16. Phase 11 — Generative AI as an Explanation Layer

Use a language model to turn structured findings into natural coaching, select an appropriate level of detail, answer questions, and reference prior progress. The language model should not originate measurements.

structured input club: 7-iron skill: beginner detected_issue: early_extension severity: moderate confidence: 0.88 trend: present in 6 of last 8 swings approved_drills: [chair drill, wall drill]

A generated response can then explain what was observed, why it may matter, how frequently it has occurred, and one approved drill. If confidence is low, the product should explicitly say it could not measure the quantity reliably and recommend a better camera position.

Non-negotiable rule: The language model may explain data, but it may not invent data. Unsupported values such as “your club path was 6° outside-in” must never appear unless a measurement engine actually produced them with sufficient confidence.

# 17. Phase 12 — Swing History and Improvement

Every analyzed swing should become part of the user’s history. The product should show trends, not just isolated feedback.

Metric trend over 7/30/90 days

Frequency of recurring observations

Comparison between clubs

Before/after video or skeleton overlays

Model version and confidence visibility in advanced mode

Saved favorite swings

Coach/drill history

A user should be able to answer “am I actually improving?” without remembering old advice manually.

# 18. Phase 13 — Shot and Distance Tracking

Build distance tracking before the full course-strategy engine. The easiest first method does not require visual ball tracking: store the origin of a shot, then treat the next confirmed ball location or next-shot origin as the prior shot’s approximate destination.

Shot A origin: GPS position 1 Player walks to ball Shot B origin: GPS position 2 Approximate total distance of Shot A = distance(position 1, position 2)

Terminology: GPS origin-to-next-shot measurements approximate total shot distance. Do not label them “carry distance” unless the landing point is independently measured.

## 18.1 Initial manual shot flow

1.  Tap Track Shot

2.  Select club

3.  Record high-accuracy GPS origin

4.  At the ball, tap Mark Ball or begin next shot

5.  Compute distance

6.  Optionally record lie and result

7.  Save shot with confidence and detection method

# 19. Phase 14 — Player Club Model

Once shots accumulate, derive a dynamic statistical profile for each club. Median and dispersion are more useful than a single average because golf decisions are fundamentally about uncertainty and miss patterns.

Median distance

Average distance

Standard deviation / robust dispersion

Interquartile or 50% range

Longest and shortest valid samples

Left/right/short/long miss rate

Fairway/GIR outcomes where applicable

Sample size

Recent trend vs long-term baseline

9 IRON Median total distance: 122 yd Typical 50% range: 117–126 yd Common miss: short-right Sample size: 42 Recent trend: stable

# 20. Phase 15 — Course Mapping and Hole Awareness

Introduce course geometry after the player model is useful. The course layer should represent tees, centerlines, greens, bunkers, water, and other relevant hazards. Community map data can support prototyping, but a commercial course-data provider may be required for reliable production coverage.

## 20.1 Course screen requirements

Current hole and par

Distance to front/center/back of green

Tee and user position

Major hazards and distances

Target point / preferred landing region

Manual hole correction

Cached course data for weak connectivity

# 21. Phase 16 — Personalized Strategy Engine

The recommendation engine should initially be mathematical and explainable. For every candidate club or shot type, estimate the player-specific outcome distribution and how that distribution interacts with hazards and target geometry.

Situation Pin: 137 yd Front bunker: 126–132 yd Player data 9i median: 126 yd 9i short miss: 27% 8i median: 139 yd 8i typical dispersion: +/- 8 yd System output Recommendation: favor 8i Reason: higher probability of clearing the front bunker based on the player's own history.

Over time, represent each club as a two-dimensional dispersion distribution rather than only a distance number. Estimate probabilities such as green, bunker, water, long, short, left, and right.

# 22. Phase 17 — Context-Aware Recommendations

Add context incrementally. Start with the variables that materially change shot choice and are easy to capture reliably, then expand.

| Priority | Context variable | Implementation note |
| --- | --- | --- |
| 1 | Distance to target | Core input; combine with club distributions. |
| 1 | Hazard geometry | Use course map polygons/target corridors. |
| 1 | Lie | Manual selection first: tee, fairway, rough, sand, recovery. |
| 2 | Elevation | Use course/elevation data where reliable. |
| 2 | Wind | Use weather data or manual input; communicate uncertainty. |
| 2 | Temperature | Can affect expected distance; lower priority than actual player data. |
| 3 | Fatigue / recent form | Infer conservatively from recent shots rather than claiming physiology. |
| 3 | Green/pin position | Useful when precise course data is available. |

# 23. Phase 18 — Automatic Hole and Shot Detection

Automate the round only after the manual workflow is dependable. Hole detection can combine geofencing, tee proximity, movement toward the green, green proximity, and next-tee proximity. Always provide manual correction.

## 23.1 Automatic shot detection options

Phone accelerometer when the phone is carried consistently

Apple Watch or Wear OS wrist motion

Location change and stop patterns

Manual club selection with automatic origin capture

Later: club tags or sensor integrations

A watch can become especially useful because swing-like wrist acceleration is distinctive. However, a wearable should be an enhancement rather than a launch dependency.

# 24. Phase 19 — True Ball and Impact Tracking

Long-range golf-ball tracking should be treated as an advanced research problem, not an MVP dependency. A golf ball is small, fast, bright, frequently blurred, and can disappear against sky or terrain.

A safer sequence is:

1.  Reliable body tracking

2.  Reliable club tracking

3.  Ball-at-address detection

4.  Ball-at-impact detection

5.  Initial trajectory detection

6.  Short-flight tracking

7.  Only then: longer-range flight tracking

Use high-frame-rate capture where hardware supports it for impact-focused modes. Keep normal full-body swing analysis usable at standard frame rates so device compatibility remains broad.

# 25. Phase 20 — Practice, Goals, and Improvement Engine

Longitudinal coaching should connect practice behavior to scoring outcomes. Let users select broad goals and show the few metrics most relevant to those goals.

## 25.1 Example goals

Break 100 / 90 / 80

Improve driver accuracy

Reduce three-putts

Increase greens in regulation

Improve a specific club’s consistency

Reduce a recurring miss pattern

Work on a coach-identified swing tendency

## 25.2 Practice mode

Support structured sessions such as “10 seven-iron shots,” then summarize median distance, dispersion, direction, and swing-mechanics consistency. This is where shot outcomes and swing measurements become most valuable together.

## 25.3 AI-generated practice plans

Once enough evidence exists, generate short practice plans from the player model. Every recommended task should cite the underlying reason internally — for example, a rising right-miss rate, poor performance in a distance band, or repeated early extension.

# 26. Phase 21 — Conversational Coach

Add full conversational coaching late, after the system has trustworthy structured data. Retrieval should pull the user’s recent swings, club dispersion, scoring history, active goals, prior observations, and approved coaching knowledge before generating an answer.

Design target: The chat should answer from measured evidence about this player. It should be able to say “we do not have enough reliable data yet” rather than filling gaps with generic certainty.

# 27. Confidence, Safety, and Trust

Every measurement and recommendation should have an internal confidence value and provenance. Low-confidence output should be suppressed or reframed as a request for better data.

example internal confidence Early extension: 0.94 Head movement: 0.88 Hip rotation: 0.71 Club path: 0.43 UI behavior 0.94 -> show normally 0.71 -> show with caution / advanced context 0.43 -> do not provide a numeric claim; suggest re-recording

For physical coaching, avoid presenting uncertain biomechanics as medical or injury-prevention conclusions. The product should focus on golf technique and performance, while making clear that pain, injury, or rehabilitation questions belong with qualified health professionals.

# 28. Privacy, Security, and Data Retention

The application will handle video, potentially faces and body imagery, precise location, activity history, and account data. Privacy architecture should be part of the product design rather than a launch checklist.

Explicit camera permission and clear purpose text

Explicit location permission with foreground/background separation

Encryption in transit and at rest

Per-user authorization / row-level access controls

Account deletion and data export paths

Raw-video deletion controls

Configurable retention policy

Avoid indefinite raw-video storage by default

Model/version provenance for generated analysis

Audit sensitive backend actions

## 28.1 Suggested video retention policy

By default, retain derived landmarks, analysis results, thumbnails, and metadata while allowing raw video to expire after a defined period. Provide an explicit “keep my swing videos” preference for users who want long-term visual history.

# 29. Offline, Battery, and Field Reliability

Golf courses often have inconsistent connectivity, and continuous GPS can consume substantial battery. Treat field reliability as a core requirement.

## 29.1 Offline requirements

Cache selected course data before the round

Store scorecard changes locally first

Queue shot and swing metadata for sync

Continue round without cell service

Resolve sync conflicts conservatively

Never lose a round because connectivity disappeared

## 29.2 Battery strategy

Use high-accuracy GPS around confirmed shot events rather than continuously

Reduce location sampling while simply walking

Suspend unnecessary camera/ML resources outside analysis mode

Profile screen-on map usage

Measure full-round battery drain on multiple devices

# 30. Testing and Validation Plan

## 30.1 Automated software tests

Unit tests for geometry, distances, scoring, par calculations, and metric formulas

Backend tests for authentication, authorization, round/shot persistence, and recommendation inputs

Mobile UI tests for onboarding, camera, score entry, club selection, and round completion

Database migration and backward-compatibility tests

## 30.2 Computer-vision regression suite

Maintain a fixed library of representative swing videos. Every model or algorithm release should process the same videos and compare outputs against accepted baselines and annotations.

Landmark error and missing-landmark rate

Swing-phase frame error

Impact/top timing error

Biomechanics metric error

False-positive / false-negative coaching observations

Inference latency

Device-specific failure rate

## 30.3 Coach validation

Have qualified golf coaches independently label the same swings, then compare system-versus-coach and coach-versus-coach agreement. This reveals both model error and genuine ambiguity in coaching interpretation.

## 30.4 Field testing

Complete 9- and 18-hole rounds

Weak/no-service course conditions

GPS drift near adjacent holes

Users who skip shot logging

Incorrectly detected hole transitions

Multiple phone positions and pockets

Hot/cold weather battery behavior

Camera use in bright sun and indoor bays

# 31. Hardware and Development Requirements

| Category | Recommended requirements |
| --- | --- |
| Development machines | Mac capable of current Xcode for iOS; Android Studio environment; sufficient GPU/cloud access for ML experimentation. |
| Test phones | Older supported iPhone, current standard iPhone, Pro iPhone, mid-range Android, flagship Pixel/Samsung. |
| Golf equipment | Tripod, alignment sticks, multiple clubs, distance markers, rangefinder. |
| Validation equipment | Access to a launch monitor is strongly recommended for ground-truth distance/impact comparisons. |
| Data collection | Consistent camera marks, consent process, annotation workflow, versioned dataset storage. |

# 32. UX Strategy: Casual and Advanced Modes

The same measurement engine can support very different presentation layers. Casual users should receive simple priorities and drills; advanced users can opt into detailed numbers, phase-by-phase measurements, confidence values, and raw trends.

| Mode | Example output |
| --- | --- |
| Casual | “Your hips move toward the ball during the downswing. Try the chair drill and re-record 5 swings.” |
| Advanced | “Pelvis depth: address 0 cm; top -4.2 cm; impact +6.8 cm. Shoulder rotation 89°, hip rotation 43°, separation 46°.” |

# 33. MVP Definition

## 33.1 Swing Coach MVP

Record a swing

Select face-on or down-the-line

Show camera-positioning guidance

Run pose detection

Detect major phases

Calculate approximately five validated metrics

Return one to three coaching observations

Save the swing and analysis

Show history / simple comparisons

## 33.2 Round Tracker MVP

Create/select a course or manual course

Track hole and par

Enter strokes

Calculate score relative to par

Calculate par rate

Persist complete rounds offline-first

## 33.3 MVP exit criteria

A new user can install → create account → record → receive useful feedback without developer help

Poor recordings are rejected rather than overconfidently analyzed

Supported swing phases are consistently identified on the validation set

Coach-reviewed feedback reaches an acceptable agreement threshold

An 18-hole round can be completed without data loss

Offline scoring works

Battery consumption is acceptable for a typical round

# 34. What Not to Build First

The following features can be valuable later but should not delay proof of the core product:

Long-range automatic ball flight tracking

Social feed

Friends/following

Tournaments

Achievements/gamification system

Complex avatars

Subscription infrastructure beyond basic billing needs

Full conversational AI before trustworthy measurements exist

Wearables

Official handicap integrations

3D animated golfer models

Automatic club recognition

Core validation question: Can a normal phone watch a golfer swing and provide feedback the golfer and a qualified instructor consider useful? Prove this before investing heavily in adjacent features.

# 35. First Engineering Backlog

A practical first backlog keeps individual tasks narrow and independently testable.

1.  Create React Native application and repository structure.

2.  Configure TypeScript, linting, formatting, and environment handling.

3.  Configure iOS build and simulator/device workflow.

4.  Configure Android build and emulator/device workflow.

5.  Create backend/Supabase project and environments.

6.  Implement authentication and session persistence.

7.  Create golfer-profile schema and APIs.

8.  Build golfer-profile onboarding UI.

9.  Create club schema and default club taxonomy.

10.  Build club-bag editor.

11.  Create round, hole-result, and score schemas.

12.  Build manual scorecard.

13.  Implement score relative to par.

14.  Implement par-rate and basic round statistics.

15.  Add offline/local round persistence and sync queue.

16.  Integrate camera recording.

17.  Add face-on / down-the-line mode selection.

18.  Add golfer-positioning overlay.

19.  Implement basic recording-quality validation.

20.  Run pose detector on a saved swing video.

21.  Render pose skeleton over playback.

22.  Persist pose landmarks and model metadata.

23.  Implement address detection.

24.  Implement top-of-backswing detection.

25.  Implement impact-window detection.

26.  Implement finish detection.

27.  Implement head-displacement metric.

28.  Implement hip-sway metric.

29.  Implement spine-angle metric.

30.  Implement shoulder/hip rotation metrics.

Next sprint candidates: early-extension metric, confidence framework, first coach-approved rule, swing-history screen, fixed-video regression suite, and field recording tests.

# 36. Suggested Team Responsibilities

| Role | Primary responsibility |
| --- | --- |
| Mobile engineer | React Native app, native iOS/Android modules, camera and offline behavior. |
| CV/ML engineer | Pose processing, swing phases, club/ball models, model evaluation and deployment. |
| Backend engineer | APIs, schema, auth, storage, analytics pipelines, synchronization. |
| Golf professional | Measurement definitions, coaching taxonomy, drills, validation and review. |
| Product/UI designer | Camera setup, scorecard, course UX, casual/advanced modes, usability testing. |
| Data/ML engineer | Player statistics, club distributions, trend models, recommendation features. |
| QA / field testers | Device matrix, range/course testing, regression reproduction. |

A small startup can combine several engineering roles. The domain-expert function should not be omitted; at least one qualified golf professional should participate in defining and validating feedback.

# 37. Major Technical Risks

| Risk | Why it is difficult | Mitigation |
| --- | --- | --- |
| Long-range ball tracking | Ball is tiny, fast, blurred, and easily lost against sky/terrain. | Do not make it an MVP dependency; use GPS shot-origin tracking first. |
| Club tracking | Thin fast-moving shaft/head create blur and occlusion. | Constrain camera views, use high FPS where available, build a golf-specific dataset. |
| Biomechanics validity | A measurable motion does not automatically justify a coaching conclusion. | Use coach-defined rules, validation sets, confidence thresholds, and transparent provenance. |
| Camera inconsistency | Phone placement and lighting can dominate model accuracy. | Build setup guidance and reject low-quality footage. |
| Personalization cold start | The app initially has little player-specific data. | Begin with measurement-based swing coaching; label recommendations as low-sample until history builds. |
| Course-data quality | Global tee/green/hazard data may be incomplete or inaccurate. | Prototype with community data; plan a production licensing strategy. |
| Battery / connectivity | GPS, maps, and CV can fail during long outdoor rounds. | Offline-first state, adaptive GPS, device field testing, graceful recovery. |

# 38. Product Metrics to Instrument

Instrument these metrics early so product decisions are based on observed behavior rather than anecdotes.

Onboarding completion

First swing recorded

Swing-analysis completion / failure reason

Percentage of recordings rejected for quality

Repeat swing sessions within 7 and 30 days

Round-start to round-completion rate

Average number of holes completed

Shot-tracking adoption

Club-profile sample size distribution

Recommendation view and acceptance behavior

Practice-plan completion

Retention by user segment

Model confidence distribution by device/view

Crash-free sessions and battery-related complaints

# 39. Decision Gates Before Each Major Expansion

| Gate | Required evidence before moving on |
| --- | --- |
| Swing analysis → shot tracking | Pose/phase pipeline is stable; feedback is useful; poor videos are handled gracefully. |
| Shot tracking → club model | Enough users can reliably create valid shot records; distance calculations are trustworthy. |
| Club model → caddie recommendations | Per-club sample sizes and dispersion estimates are sufficient to support personalized comparisons. |
| Caddie → automation | Manual correction rates are low enough that automatic hole/shot detection improves UX rather than adding frustration. |
| Automation → ball vision | Core product retention justifies high-cost CV R&D; ball tracking has a clear user-value case beyond existing GPS methods. |

# 40. Final Product Principle

The strongest version of this product is not “an AI that watches a golf swing.” It is a personal performance system that remembers how the golfer swings, where they miss, how far every club actually travels, which distances and holes cost them strokes, which coaching interventions have helped, and how those patterns change over time.

If the underlying measurement, history, and confidence architecture is built correctly from the beginning, the later “pocket coach” features become extensions of the same player model rather than expensive rewrites.

North-star experience: Standing over a 143-yard shot, the player should receive a recommendation based on their own 8-iron and 9-iron distributions, the actual hazard layout, recent performance, and current context — with a concise explanation of why the recommendation fits their game.

# Appendix A — Example Player Model

PLAYER MODEL Driver ¦ median 242 yd ¦ high dispersion ¦ common miss right 5 Iron ¦ median 177 yd ¦ medium dispersion 7 Iron ¦ median 151 yd ¦ low dispersion 9 Iron ¦ median 121 yd ¦ medium dispersion ¦ common miss short SW ¦ median full 82 yd ¦ high accuracy RECENT SWING TENDENCIES Early extension: improving Head movement: stable 7i tempo: improving Driver tempo: inconsistent ROUND TRENDS Par-or-better rate: 34% -> 38% 3-putt rate: 12% -> 8% Driver penalty rate: elevated

# Appendix B — Example On-Course Recommendation

Situation Pin: 137 yd Front bunker: 126-132 yd Lie: fairway Player history 9i median: 126 yd ¦ short miss: 27% 8i median: 139 yd ¦ typical dispersion: +/- 8 yd Recommendation Favor the 8-iron. Explanation Your 9-iron often finishes in the bunker distance band. Your 8-iron's normal distribution carries the front hazard more reliably while still centering near the pin distance.